## Slide 1
PROJECT ACTIVITY
UPCOMING MILESTONES
DECISIONS/CLARIFICATIONS
ISSUE / RISK MANAGEMENT
PROJECT DELIVERABLES PROGRESS
ASSESSMENT
Project: μProject Team Name: OneTeam Week Ending: 2016-07-08
Accomplishments since last update:
Dashboard updated to show email notification
Queued sets correct story category when Add Story is clicked from project view
Queued fixed bug to show correct assigned date when detail Story is viewed
Queued added scroll on project view for each story list
Queued added test cases and test automation scripts
ChatNow prevents empty messages from being set
ChatNow shows global online user tracking to show number of online users
ChatNow displays alert messages on heard when a direct message is received
Bugs fixed bug with email not generating on the right day
Bugs updated email notification such that only sends requirements that are not done or release
Bugs added ability to archive issues
Bugs added test cases and test automation scripts
Decisions since last update:
Begin Cutover from slack, github issues, and trello to uProject
Transfer all requirements/stories from trello to uProject-Queued
Iteration 3 to be focused on fixing bugs, UI enhancements and testing with automated testing.
Major Comments:
Iteration 3 to be focused on fixing bugs, UI enhancements and testing with automated testing.
Code to be deployed every week to provide product for usability testing
Code to be deployed on Tuesday July 19, 2016 to give team members time to work on few items