## Slide 1
PROJECT ACTIVITY
UPCOMING MILESTONES
DECISIONS/CLARIFICATIONS
ISSUE / RISK MANAGEMENT
PROJECT DELIVERABLES PROGRESS
ASSESSMENT
Project: μProject Team Name: OneTeam Week Ending: 2016-07-08
Accomplishments since last update:
Dashboard actively updates for Queued, ChatNow, and Bugs based on information
Queued stories now maintain the drag-and-drop order
Queued project view indicates which stories belong to you
Queued send email notification on due date
Queued supports archiving of projects and stories
Queued stories now support markdown for description
Queued project view page overhauled
ChatNow can handle archiving and un-archiving of channels
ChatNow displays online status of other users in dashboard
Bugs supports filtering of issues based on various types, titles, and assigned users
Decisions since last update:
Dashboard will display projects to which you are a member, recent chat messages, and up to three bugs issues assigned to the user
Email notification sent for queued story due date
Major Comments:
Sang-Joon Lee will take over as team leader for Iteration 3