## Slide 1
PROJECT ACTIVITY
UPCOMING MILESTONES
DECISIONS/CLARIFICATIONS
ISSUE / RISK MANAGEMENT
PROJECT DELIVERABLES PROGRESS
ASSESSMENT
Project: μProject Team Name: OneTeam Week Ending: 2016-07-25
Accomplishments since last update:
Queued edit project page allows addition of members to a project
Queued updated scroll bar to permanently show for a long Story list
Queued added test automation script using mocha, chai package for node.js
ChatNow enabled infinite scrolling (30 messages loaded at once)
ChatNow added global online user count and online user count
ChatNow fixed ”undefined has disconnected” bug
Bugs updated last modified time upon insertion of comment and screenshot
Bugs added test cases and test automation scripts
Decisions since last update:
Perform code review, comment code and refactor code if necessary.
Documentation will be combination of weekly team meeting notes and quad report
Code to be deployed on Tuesday July 27, 2016 to provide customer and team members give team members time to work on few items
Major Comments:
Final production code to be deployed on Thursday July 28, 2016
Final presentation for iteration 3 will focus on minor feature updates, bug fixes, UI improvements and test automation scripts.