## Slide 1
PROJECT ACTIVITY
UPCOMING MILESTONES
DECISIONS/CLARIFICATIONS
ISSUE / RISK MANAGEMENT
PROJECT DELIVERABLES PROGRESS
ASSESSMENT
Project: μProject Team Name: OneTeam Week Ending: 2016-08-01
Accomplishments since last update:
Queued added unit and integration test automation script using mocha, chai package for node.js
Queued fixed bugs found during testing
ChatNow added unit and integration test automation script using mocha
ChatNow fixed bugs found during testing
Bugs added unit and integration test automation script using mocha
Bugs fixed bugs found during testing
Project final presentation slide preparation for Queued, ChatNow and Bugs
Decisions since last update:
Pre-submission code freeze to occur on Thursday 28, 2016 and pushed to production for final integration testing.
Final production code to be deployed on Sunday July 31, 2016, instead of July 28.
Major Comments:
Held additional meeting on Sunday July 31, 2016 to update and discuss final production code and presentation
Final production code deployed with minor updates on Monday August 1, 2016