## Slide 1
PROJECT ACTIVITY
UPCOMING MILESTONES
DECISIONS/CLARIFICATIONS
ISSUE / RISK MANAGEMENT
PROJECT DELIVERABLES PROGRESS
C=Complete IP=In Progress
NR=Not Required NS=Not Started
ASSESSMENT
Project: μProject Team Name: OneTeam Week Ending: 06/03/2015
Accomplishments since last update:
Determined roles
Decided to use Pivotal Tracker for requirement tracking until we can pilot the development version of Queued, Slack as the primary communication tool, and Google Drive for file sharing
We will use Webstorm as our IDE
Created sample Node app and shared it on Github to familiarize everyone with Node.js, Express, Handlebars, and MySQL interaction
Finished proposal
Finished slides and discussed presentation
Created MySQL database for this project, hosted on an AWS server, and set up privileges for all team members
Discussed planned absences
Determined must haves, wants, and nice-to-haves for each component of the project
Documentation will be hosted on Read The Docs
Decisions since last update:
The project will be web-based, built in Node.js with a MySQL database and Bootstrap front-end
All functionality will be implemented by the end of iteration 2, leaving iteration 3 for fixing bugs, finishing up documentation, and polishing the front-end
David will be the PM during the 2nd iteration. PM spot for the 3rd iteration is still open.
Major Comments:
Meetings will be held weekly: Thursdays from 7 – 8 pm on Google Hangouts