## Slide 1
PROJECT ACTIVITY
UPCOMING MILESTONES
DECISIONS/CLARIFICATIONS
ISSUE / RISK MANAGEMENT
PROJECT DELIVERABLES PROGRESS
ASSESSMENT
Project: μProject Team Name: OneTeam Week Ending: 2016-06-20
Accomplishments since last update:
Dashboard developed to give overview of project, issues, and chat
Queued allows for dragging and dropping of stories from one state to another
Queued displays priority in overview
ChatNow displays online users
ChatNow displays time and date progression of messages
ChatNow allows basic message search
Bugs supports Markdown in issue creation
Bugs supports comments and screenshots
Bugs implemented new design for overview page
Routes for Bugs was organized to follow a more RESTful approach
Decisions since last update:
Dashboard will be used to provide overview of projects
Routes will be standardized
Email notifications can be edited in the status
Major Comments:
Iteration code freeze will occur on July 6th for deployment to the production server