## Slide 1
PROJECT ACTIVITY
UPCOMING MILESTONES
DECISIONS/CLARIFICATIONS
ISSUE / RISK MANAGEMENT
PROJECT DELIVERABLES PROGRESS
C=Complete IP=In Progress
NR=Not Required NS=Not Started
ASSESSMENT
Project: μProject Team Name: OneTeam Week Ending: 06/10/2015
Accomplishments since last update:
Presented our proposal
Team quickly adopted Node.js. A simple CRUD demo helped by demonstrating basic operations.
Basic functionality has successfully been implemented in all three components
Bootstrap enhancements have begun
Release 1 has been deployed to the Production server
Dev db has been backed up and loaded into Production db
ERDs have been built in Vertabello
Mockups have been built in Mybalsamiq
Flows have been built in websequencediagrams.com
Began using the Issues feature on Github
Team is using Trello for stories
Decisions since last update:
For the first iteration, we will each test manually. We will begin looking at Mocha in the second iteration.
We will act upon peer reviewed feedback in the second iteration
We will add more comments to our code
Major Comments:
Project Manger role will switch to David after the Iteration 1 demo.