## Slide 1
PROJECT ACTIVITY
UPCOMING MILESTONES
DECISIONS/CLARIFICATIONS
ISSUE / RISK MANAGEMENT
PROJECT DELIVERABLES PROGRESS
C=Complete IP=In Progress
NR=Not Required NS=Not Started
ASSESSMENT
Project: μProject Team Name: OneTeam Week Ending: 2016-06-20
Accomplishments since last update:
Bootstrap framework implemented on homepage, Queued, ChatNow, and Bugs
ChatNow supports direct messages between two users
ChatNow send email notification upon receipt of direct message
Bugs added support for attaching screenshots to issue
Queued updated to reflect multiple stages of a project
Unit Testing framework Mocha selected for project, initial tests being written
Documentation of elements from Iteration 1 are underway and new items will be documented on an ongoing basis
Database table names standardized, organized under sub-project name
Trello updated with user stories for Iteration 2
Decisions since last update:
Unit Testing framework Mocha and Selenium selected for project
Data will be stored in extended character set to allow non-Latin alphabets
Added assumption that all users of the system are trusted, can perform any action
Code Review is being coordinated through Trello
Architect for each components changed over for Iteration 2
Major Comments:
David Blair has taken over as Project Manager
Development progress can be seen in develop branch on GitHub, master branch only updated for releases.