# Meeting Minutes

**Group name:** OneTeam

**Date:** 6/30/16

**Time:** 7:00pm – 8:00pm

**Location:** Hangouts

**Primary facilitator:** David Blair

**Minute Taker:** Jacqueline Pham

**Attending:** Chris Carducci, Sang-Joon Lee, Jackie Pham, David Blair,

Juan Landaverde, Srivathsa

**Objective (or Agenda):**

* What have you gotten done? What do you have planned to finish by next Wednesday? Is anything holding you up?
* Unit testing
* Selecting 3rd iteration leader
* Kill settings/help

**Current Status (include the reference to related documents):**

* Wrapping up iteration 2 features

**Discussion:**

* Round table:
  + David: Got filtering working for Bugs on the main page and the subpage has the detail view - partially done. Will be similar to queued, details, issues and all the comments. Will get pagination on comments.
  + Chris: Got chat data on dashboard for most recent message. Issues with requiring someone logged in. Will continue to work on dashboard functionality to show most recent channels. May not get to unread message count.
    - David says need to set variable for user to no value so it is no longer undefined.
    - Juan will remove the enforce authenticate users from home page and put in if statement instead to not render query if user not defined.
    - Added archiving and unarchiving channels in chatNow
  + Sang Joon: Fixed breadcrumbs for add story and update story. Also updated the db nested queries so it’s not cluttered. Pushed code with the package needed.
    - For updating due date, hit small problem but fixing it
    - Will work on iteration piece next. Not sure how UI will look for this. Next to color square, could put iteration #. Will finish that up by Monday.
    - Will also work on priority.
    - David will re-add cancel and delete button.
    - Email notification for Monday
  + Juan: Created the members table for members of a project and added functionality to change owner for the project.
    - Project members - how do we handle the adding and deleting of new members? Proposal was to keep it the way that it is right now. Makes it simpler and allows us to focus on something else.
    - Added items to dashboard for queued.
    - Do we only show active projects?
      * David thinks we should break in into two things. Queued see all active, dashboard shows just related to you.
    - Will be communicating via slack. Will be working on archive piece and adding and deleting of members.
  + Srivathsa: Doing QA for chatNow and Queued. One thing that he wanted to mention is in Queued in Story View - when you click on a particular project, better to have ‘edit’ button on the right next to the title of the project. Right now only way to edit project is on queued main page.
    - Will work on Chat now unit tests but queued must haves are priority
  + Jackie: Worked on tweaking a few bugs items, no commenting of null items and pulled in date fields for comments. Worked on unit tests for ChatNow
    - Will work on queued create project page theming - can remove clickActions.js - probably deprecated and archive page
      * Archive - only displays active project
      * See archived projects - same view as active project view - probably this view by default - only click into project - title description and archive.
  + We will probably not have testing implemented for this iteration and push that to iteration 3
  + For email - mailer.js - parameterize or hardcode the subject line

**Accomplishments/Decisions:**

* Next meeting is Thursday at regular time and discuss deployment and presentation approach
* Code Freeze on July 6th at 5pm EDT
* We will not have unit tests complete for this iteration, will push that to next iteration and focus on getting features implemented