# Meeting Minutes

**Group name:** OneTeam

**Date:** 7/14/16

**Time:** 7:00pm – 7:30pm

**Location:** Google Hangouts

**Primary facilitator:** Sang-Joon

**Minute Taker:** Jacqueline Pham

**Attending:** Chris Carducci, Sang-Joon Lee, Jackie Pham, David Blair,

Srivathsa Rajagopal, Juan Landaverde

**Objective (or Agenda):**

|  |
| --- |
| Discuss progress on testing - Updates, any blocking items? |
| Discuss upcoming task plans. |
| Decision on when to release to production |

**Current Status (include the reference to related documents):**

* Fixing Bugs and Testing

**Discussion:**

* Testing
  + Sang-Joon, David, Chris plan to do a little more this weekend with the testing framework. Need a little more time to figure it out.
  + Juan working on bug assigned to him, trying to get the major story due on Monday
  + Sang-Joon - two bugs assigned to him that will hopefully be done by Monday
  + Chat now bugs - Chris able to close out a couple bugs by Monday. Will try to work on “online” notification when you receive
  + Jackie queued email notification should be fixed, will work on testing but won’t be too available this weekend
  + Bugs bugs - David looking into screenshot issue
  + On Mobile - drag & drop was not working, Juan to take this on if has time
  + Settings page contains queued and Chat now email, decision to keep it.
  + Queued - if list is long for requirements, any way to add scroll for the panel. David input to Sang - set property to panel class, set max height to be some level of scrolling, set overflow to Y scrolling (make it an independent pane).

**Accomplishments/Decisions:**

* Code deploy to prod on Tuesday to give us time to work on a few items