# Meeting Minutes

**Group name:** OneTeam

**Date:** 7/18/16

**Time:** 9:00pm – 9:30pm

**Location:** In Class

**Primary facilitator:** Sang-Joon

**Minute Taker:** Jacqueline Pham

**Attending:** Chris Carducci, Sang-Joon Lee, Jackie Pham, David Blair,

Srivathsa Rajagopal, Juan Landaverde

**Objective (or Agenda):**

|  |
| --- |
| Discuss progress on testing - Updates, any blocking items? |
| Discuss upcoming task plans. |

**Current Status (include the reference to related documents):**

* Bug fixes and testing

**Discussion:**

* David worked on and closed some bugs in the tracker, adding closed view for bugs page
* Chris has also been fixing bugs and working on some enhancements
* Juan working on adding the member to a project
* Srivathsa found and logged some bugs → looking at local and logging in production
* SangJoon - working on fixing bugs, added story scroll
  + When you’re in queued - panels now scroll after a certain point, concern is that you don’t notice that it’s scrolling. Perhaps add scroll bar to indicate that panel has stories beyond page
* Jackie - working on testing
* When to mark bugs as closed: we should mark as verified until we move to production and then close it once confirmed its truly resolved
* Project lead will go in and either assign bug to themselves or the other developer

**Accomplishments/Decisions:**

* Plan is to push code tomorrow evening at 7:30pm
* Target Deployment for project is 7/29